Weekly Progress Report Format

Capstone project tile: GeoFare: A GIS-Based Habal-Habal Fare Computation and Management System Using Road-Network Distance in Manolo Fortich, Bukidnon

Week: June 22-25, 2026

Date submission: June 25, 2026

(every Thursday 4:00 pm)

- Work completed this week

(write 4-6 bullet points about what was done)

- Voided and canceled the previously submitted LGU request letter following direct adviser intervention to adjust administrative routing. Revised the Capstone Concept Paper Research Scope to transition from a generalized, multi-barangay focus into a bounded 3-barangay cluster consisting strictly of Tankulan (Poblacion), San Miguel, and Dicklum.

- Drafted and formally resubmitted the recalibrated LGU Request Letter to the Business Permits and Licensing Office (BPLO) for official registry data processing. Finalized the comprehensive Literature Review matrix, fully locking in 5 local and 5 international studies while eliminating placeholder formatting anomalies.

- Submitted a copy of the request letter to the MFRTA (Manolo Fortich Regular Transport Association) following a directive from the Mayor's Office (MO) to establish formal local paratransit collaboration.

- Composed and integrated the Introduction segment into the primary capstone manuscript.

- Expanded the Literature Review framework by adding 2 new local and 2 new international reference studies to the paper's progress.

- Pushed all active progress documentation and source tracking elements to the remote GitHub repository for version control security.

- Tasks in progress/on-going work

(what we currently working on more than 3)

- Awaiting administrative review and clearance for the resubmitted registry data request from the BPLO. Setting up the local system routing backend to ingest and process spatial OpenStreetMap (OSM) vector lines for the core Manolo Fortich road network layers.

- Coordinating operational channels with MFRTA leadership to facilitate collaborative baseline data collection frameworks.

- Setting up the local system routing backend to ingest and process spatial OpenStreetMap (OSM) vector lines for the core Manolo Fortich road network layers.

- Refining field survey questionnaires and evaluation layouts targeted at habal-habal terminals and local commuter pools.

3. Tasks plan for next week

(clear list of work you will complete next week)

- Secure official administrative feedback from the BPLO and the MFRTA regarding local operator data availability.

- Complete the structural coding setup for the GIS distance calculation engine utilizing true road networks.

- Finalize the draft of the survey evaluation tools for advisory review and validation before field deployment.

- Begin initial interface layout wireframing for the interactive, map-based passenger dashboard.