Weekly Progress Report Format

Capstone project tile: GeoFare: A GIS-Based Habal-Habal Fare Computation and Management System Using Road-Network Distance in Manolo Fortich, Bukidnon

Week: June15-18, 2026

Date submission: June 18, 2026

(every Thursday 4:00 pm)

- Work completed this week

(write 4-6 bullet points about what was done)

- Drafted and officially submitted the LGU Request Letter addressed to Municipal Mayor Rogelio N. Quiño via the Business Permits and Licensing Office (BPLO) to request the official habal-habal registry data.

- Revised the Capstone Concept Paper Research Scope to transition from a generalized, multi-barangay focus into a bounded 3-barangay cluster consisting strictly of Tankulan (Poblacion), San Miguel, and Dicklum.

- Recalibrated the Sampling Design Matrix to adopt a strict 360-respondent sample size split into proportional strata (180 habal-habal riders and 180 civilian commuters) following direct adviser intervention.

- Finalized the comprehensive Literature Review matrix, fully locking in 5 local and 5 international studies while eliminating placeholder formatting anomalies.

- Tasks in progress/on-going work

(what we currently working on more than 3)

- Tracking the routing status and awaiting the administrative release of the requested transport operators registry from the Office of the Municipal Mayor.

- Setting up the local system routing backend to ingest and process spatial OpenStreetMap (OSM) vector lines for the core Manolo Fortich road network layers.

- Drafting the field survey questionnaires and evaluation sheets targeted at habal-habal terminals and commuter lines.

3. Tasks plan for next week

(clear list of work you will complete next week)

- Secure the official LGU transport operator data or execute the contingency plan of terminal-based mapping by interviewing local transport association (TODA/MHTODA) presidents.

- Complete the structural coding setup for the GIS distance calculation engine utilizing true road networks.

- Finalize the draft of the survey evaluation tools for advisory review and validation before field deployment.

- Begin initial interface layout wireframing for the interactive, map-based passenger dashboard.