Weekly Progress Report Format

Capstone project tile: GeoFare: A GIS-Based Habal-Habal Fare Computation and Management System with Public Safety Features Using Road-Network Distance in Manolo Fortich, Bukidnon

Week: July 6 – July 9, 2026

Date submission: July 9, 2026

(every Thursday 4:00 pm)

- Work completed this week

(write 4-6 bullet points about what was done)

- Successfully defended the capstone study before the institutional evaluation panel, resulting in an official verdict of "Approved with Major Revisions."

- Officially updated the capstone title to “GeoFare: A GIS-Based Habal-Habal Fare Computation and Management System with Public Safety Features Using Road-Network Distance in Manolo Fortich, Bukidnon” to reflect the mandated integration of security protocols.

- Expanded the research scope by formulating a 4th specific objective dedicated entirely to the design, execution, and assessment of the system's newly mandated public safety features.

- Conducted an in-person transition interview with the Manolo Fortich Road Transportation Administration (MFRTA) to discuss public safety mechanisms, nighttime fare deviations, and local driver tracking parameters.

- Drafted, finalized, and officially submitted the formal data request letter to the MFRTA to acquire the official list of registered drivers with their unique Business Permit Numbers (BPN)/permit codes, alongside the official evening/nighttime fare matrix schedules and distance brackets.

- Refocused the developmental roadmap away from early deployment modules to strictly prioritize rigorous data validation and framework accuracy as explicitly mandated by the evaluation panel.

- Tasks in progress/on-going work

(what we currently working on more than 3)

- Awaiting administrative feedback and processing from the MFRTA regarding the officially submitted data request for the unique driver identification codes and nighttime fare matrices.

- Revising Chapters 1 through 3 of the manuscript to seamlessly integrate the 4th public safety objective, updated safety definitions, and corresponding conceptual framework revisions.

- Designing the structural parameters for data validation protocols to ensure all geographical coordinates, road networks, and fare matrices are strictly verified against local municipal standards before any system integration.

3. Tasks plan for next week

(clear list of work you will complete next week)

- Follow up on the submitted data request letter at the MFRTA office to secure the requested driver registry datasets and the nighttime fare matrix details.

- Incorporate the approved MFRTA nighttime fare brackets into the logical mathematical model of the automated fare computation module within Chapter 3.

- Develop the data validation instrument and establish the specific criteria to be used by local transportation experts to validate the accuracy of the system's road-network distance algorithms.

- Refine the system architecture diagrams (Level-0 Diagram and Use Case Diagram) to explicitly map out how public safety data and driver verification requests flow between the user, admin, and MFRTA-sourced database tables.

.